[project]

[date and location]

# INTERVIEW schedule

| [day and date] (Day 1) |  |  |  |
| --- | --- | --- | --- |
| Time | Name and Position of Presenter | Details | KEY FOCUS AREA |
| 9:00 – 10:00 | Senior Responsible Officer (SRO) Project Director Deputy Secretary / GM Operations | Scope delivery Stakeholder management Overview of commissioning Overview of handover plan | Service Need |
| 10:00 – 10:45 | Senior Responsible Officer (SRO) Chair of Steering Committee Project Director Commissioning Manager | Project oversight structure Delivery agency capability and capacity Commissioning team structure and capability Commissioning plan Responsibilities and authorities Delivery agency governance policies | Governance |
| 10:45 – 12:45 | Project Director Commercial Manager Treasury Representative | Delivery to cost Delivery to program Outstanding commercial issues Whole-of-life costs | Value for Money and Affordability |
| 12:45 – 13:15 | LUNCH BREAK |  |  |
| 13:15 – 15:00 | Network representative Operations representative Asset Management representative | Outstanding planning and regulatory issues Environmental impacts Place making and systems/network integration | Social, Economic and Environmental Sustainability |
| 15:00 – 17:00 | Risk Manager Project Manager Project Scheduling / Programmer | Risk and opportunities matrix Key mitigations for remaining major risks Related project or network risks Commercial risk to state Program/schedule risk | Risk Management |

| [day and date] (Day 2) |  |  |  |
| --- | --- | --- | --- |
| Time | Name and Position of Presenter | Details | KEY FOCUS AREA |
| 9:00 – 10:30 | Stakeholder / Communications Stakeholder representatives | How internal and external stakeholders where identified How benefits have been communicated Stakeholder expectations and communications Key project/program milestones | Stakeholder Management |
| 10:30 – 12:30 | Change manager End user stakeholder Operations stakeholder Benefits Realisation Manager | Intended benefit outcomes Changes to current practices with project implementation Management of handover from Commissioning to Operations Workforce for operations Risks for the operator | Asset Owner’s Needs and Change Management |
| 12:30 – 13:15 | LUNCH BREAK |  |  |
| 13:15 – 17:00 | Review Team Discussion and Report Planning |  |  |

Note:

The Interview Schedule is indicative only and should be used as a guide.

Review teams typically prefer to meet only one or two interviewees at a time, focused on the same subject matter.

Interviewees can and should include representatives external to the project team.

Interviewees should refer to the ‘What an Interviewee Needs to Know’ information sheet. Pre-prepared presentations are not necessary.